audits — Open Tasks

Project-scoped task list. Lives here until project archived.

Project: audits

Status: active

──────────────────────────────────────────────────────────────────────

Open

_(none — add - [ ] new task lines or markdown tables)_

Recently shipped

_(move closed items here with ✅ prefix)_

[ ] [#p0] [#auditor-2026-05-12] Ship the 'Verification-Before-Claim' system prompt to Silent Infinity; it is a 2-hour, 6-line text change that dramatically improves the core product's safety and has been ignored for over 12 audit cycles.

[ ] [#p0] [#auditor-2026-05-12] Fix the cron job ordering bug for titan-daily-feed and titan-nightly-reindex to make the daily intelligence briefing functional for the first time.

[ ] [#p0] [#auditor-2026-05-12] Execute the TITAN Claude Code upgrade from v2.1.49 to v2.1.119 (T030), closing a 90-version gap that is a major source of risk and blocks the use of new features.

[ ] [#p1] [#auditor-2026-05-12] [ignored ask · plans/advisors/claude-code-audit-2026-05-12-0812.md] Ship 'Verification-Before-Claim' system prompt to Silent Infinity

[ ] [#p1] [#auditor-2026-05-12] [ignored ask · plans/advisors/claude-code-audit-2026-05-12-0812.md] Upgrade local Claude Code install from v2.1.49 (90+ versions behind)

[ ] [#p1] [#auditor-2026-05-12] [ignored ask · plans/advisors/CRON-CONSOLIDATION-AUDIT-2026-04-26.md] Reduce frequency of high-cadence, low-signal cron jobs (e.g., titan-revive-watch-1m)

[ ] [#p1] [#auditor-2026-05-12] [ignored ask · plans/advisors/HARNOOR-EDUCATION-PLAN-2026-04-26.md] Stop re-asking for the same UI micro-fixes (e.g., A001 word cursor, re-asked 10x)

[ ] [#p2] [#auditor-2026-05-12] [#cleanup] Archive/remove plans/advisors/BUSINESS-MODEL-PRICING-2026-04-21.md — This v1 pricing model was explicitly superseded by v2 and should be archived to prevent confusion.

[ ] [#p2] [#auditor-2026-05-12] [#cleanup] Archive/remove plans/advisors/BRAND-BOOK-2026-04-21.md — The original product name 'Innerverse' is dead due to a trademark conflict; all efforts should focus on 'Silent Infinity'.

[ ] [#p2] [#auditor-2026-05-12] [#cleanup] Archive/remove plans/advisors/FEEDBACK-SIGNAL-v2-MEMO-2026-04-21.md — The original per-bubble emoji reaction feature was explicitly killed by Harnoor; its architecture should not be revisited.

[ ] [#p3] [#auditor-2026-05-12] [#cleanup] Consolidate plans into plans/advisors/EMERGENT-CONSTELLATION-PLAN-2026-04-21.md

[ ] [#p3] [#auditor-2026-05-12] [#cleanup] Consolidate plans into plans/advisors/PERCEIVED-LATENCY-ANIMATION-2026-04-21.md

[ ] [#p3] [#auditor-2026-05-12] [#cleanup] Consolidate plans into plans/advisors/claude-code-audit-2026-05-12-0812.md

[ ] [#p3] [#auditor-2026-05-12] [#cleanup] Consolidate plans into plans/advisors/HARNOOR-EDUCATION-PLAN-2026-04-26.md

Resolved on 2026-05-13 (stale findings — products pivoted)

[x] [#p0] [#auditor-2026-05-12] [resolved:stale] Ship 'Verification-Before-Claim' system prompt to Silent Infinity — finding refers to legacy Innerverse chat UI, now superseded by 30-app studio. No active chat product to apply it to.

[x] [#p0] [#auditor-2026-05-12] [resolved:not-applicable] Fix cron job ordering for titan-daily-feed/titan-nightly-reindex — neither cron exists in current TITAN architecture (replaced by titan-newsletter-research-daily + per-newsletter scripts that run sequentially).

[x] [#p0] [#auditor-2026-05-12] [blocked-on-user] Execute TITAN Claude Code v2.1.49 → v2.1.119 upgrade — user-side action only (run claude --upgrade outside Claude Code).

[ ] [#p0] [#auditor-2026-05-17] Ship the 'Verification-Before-Claim' system prompt change to Silent Infinity (T078); it is a 6-line, zero-infrastructure change that has been the top unshipped recommendation for over 18 audit cycles.

[ ] [#p0] [#auditor-2026-05-17] Consolidate the 30+ claude-code-audit-*.md files into a single living document and reduce the audit cadence from every 6 hours to weekly to reduce noise and focus on implementation tracking.

[ ] [#p0] [#auditor-2026-05-17] Execute the Claude Code binary upgrade (T030) by resolving its prerequisite chain; the 90+ version gap is blocking access to critical features needed for TITAN's own evolution.

[ ] [#p1] [#auditor-2026-05-17] [ignored ask · plans\advisors\claude-code-audit-2026-05-14-1047.md] Ship Verification-Before-Claim discipline to Silent Infinity's system prompt (T078).

[ ] [#p1] [#auditor-2026-05-17] [ignored ask · plans\advisors\claude-code-audit-2026-05-12-0812.md] Upgrade local Claude Code install from v2.1.49 (T030).

[ ] [#p1] [#auditor-2026-05-17] [ignored ask · plans\advisors\DASHBOARD-DESIGN-CRITIQUE-2026-04-27.md] Make the TITAN dashboard mobile-responsive.

[ ] [#p2] [#auditor-2026-05-17] [#cleanup] Archive/remove plans\advisors\BUSINESS-MODEL-PRICING-2026-04-21.md — The v1 pricing model ($9/$19 tiers) was explicitly superseded by the Claude-aligned v2 model.

[ ] [#p2] [#auditor-2026-05-17] [#cleanup] Archive/remove plans\advisors\BRAND-NAME-CANDIDATES-2026-04-21.md — The name 'Silent Infinity' is finalized, rendering all other candidates in this memo obsolete.

[ ] [#p3] [#auditor-2026-05-17] [#cleanup] Consolidate plans into plans\advisors\claude-code-audit-LIVING.md

[ ] [#p3] [#auditor-2026-05-17] [#cleanup] Consolidate plans into plans\advisors\CLOUD8-ACADEMY-FRAMEWORK-2026-04-27.md

[ ] [#p3] [#auditor-2026-05-17] [#cleanup] Consolidate plans into plans\advisors\FEEDBACK-SIGNAL-v2-MEMO-2026-04-21.md