MAC-MENUBAR-APP — v2 Spec

Status: DEFERRED — v2 (user on Windows)

Effort: 6–8h

Owner: Harnoor / FORGE when on macOS

──────────────────────────────────────────────────────────────────────

Concept

A lightweight macOS menubar widget that:

Shows the current TITAN mood face icon in the menubar at all times

Displays a 1-line status string (e.g. "3 agents running · 12 tasks open")

Single left-click → opens TITAN HQ (https://jarvis.livegroweveryday.com/) in default browser

Right-click → context submenu (see below)

──────────────────────────────────────────────────────────────────────

Menu Structure

[technical detail omitted from printable edition — see source repository for the code block]

──────────────────────────────────────────────────────────────────────

Stack Options

Option A — Swift + AppKit (recommended)

NSStatusItem + NSMenu

NSStatusBarButton.image set from a bundled PNG or fetched from S3 mood URL

Background Timer polls s3://innerverse-voice-scratch/titan-state/current-mood.json every 30s

No Electron, no Node, ~4 MB bundle

Option B — Tauri (fallback if Swift dev not available)

Tauri 2 has a tray-icon plugin

Cross-platform but heavier (~15 MB)

Reuses the same Tauri project at F:/TITAN/mobile/tauri/

──────────────────────────────────────────────────────────────────────

Mood State Polling

Endpoint: https://innerverse-voice-scratch.s3.amazonaws.com/titan-state/current-mood.json

Expected shape:

[technical detail omitted from printable edition — see source repository for the code block]

Mood → icon mapping (match Windows tray palette):

| Mood | Color |
| --- | --- |
| welcoming | #48C78E |
| thinking | #5A78FF |
| alert | #FF5050 |
| idle | #A0A0A0 |

──────────────────────────────────────────────────────────────────────

Implementation Steps (when macOS available)

Create F:/TITAN/mobile/menubar-mac/ Xcode project (or clone Tauri project)

Add NSStatusItem in AppDelegate.swift

Wire mood poll timer → update statusItem.button?.image

Build menu items linking to each TITAN URL via NSWorkspace.shared.open()

Code-sign with Developer ID cert (requires Apple Developer account, $99/yr)

Notarize via xcrun notarytool

Distribute as .dmg or add to TITAN installer

──────────────────────────────────────────────────────────────────────

Dependencies

macOS 13+ Ventura

Xcode 15+

Apple Developer Program membership ($99/yr) for notarization

Swift 5.9+

──────────────────────────────────────────────────────────────────────

Revisit when TITAN needs a macOS presence — estimate Q3 2026.