LIVEGROWEVERYDAY — TITAN Master Dashboard

Plan Memo

Author: TITAN

Date: 2026-04-25

Status: DRAFT — awaiting Harnoor sign-off

Scope: Single source of truth for everything TITAN runs. Live, 24/7, browsable, printable.

──────────────────────────────────────────────────────────────────────

Why this exists

Harnoor's words (2026-04-25):

"I’m having to repeat 10, 20, even 30 times and they’re still not being implemented... I need a dashboard, a live dashboard 24/7. I need a dashboard where I can look at all the tasks, all the research, click on them and view them in a hierarchy. Everything should be super organized, everything in MD files. The folders TITAN is running should be visible. Otherwise what's the point of having all that information."

The problem is not that work isn't getting done. It's that Harnoor cannot see what is being done, what is queued, what is stalled, and what has been re-asked. Without that visibility, every gap feels like a failure even when work is in flight.

The fix is a single live surface that answers, in 30 seconds:

What is TITAN doing right now?

What did it do today / this week?

What is queued? What has Harnoor re-asked?

What research exists, and how do I read it?

Per project (TITAN, Innerverse, Seductress, Canon-B2B...) — what's the state?

──────────────────────────────────────────────────────────────────────

Naming + URL

Name: livegroweveryday — from the prime directive "TITAN is live, grow every day."

Domain options (pick one):

livegroweveryday.com — clean, brandable, $12/yr

live.silentinfinity.com subdomain — zero new domain cost, ships today

dashboard.silentinfinity.com subdomain — most descriptive, zero new cost

Recommendation: start on live.silentinfinity.com for speed (no DNS/registrar wait), buy livegroweveryday.com in parallel and migrate when DNS propagates. Both can serve the same Lambda + S3 origin, no duplication.

──────────────────────────────────────────────────────────────────────

The 30-Second Read (`/` home)

Above the fold, in this exact order:

1. STATUS PILL ROW (top, 60px)

🟢 Chat: OK (last smoke 4s, 6 deltas) · click → /agents/silentinfinity-chat-smoke-10m

🟢 19 scheduled tasks running (17/19 ran today)

🟢 MTD AWS spend: $X / $150 cap (XX% used)

🟢 0 in-flight background agents · click → /agents

🟡 4 open re-asked items · click → /asks (highest re-ask first)

2. TODAY'S DELTA (mid, 200-400px)

R-numbers shipped today + verbatim ask each closes

Memos written today + word count

Emails sent today (count, last subject)

3. HARNOOR'S OPEN ASKS (bottom-left)

Top 5 by re_ask_count, descending

Each: verbatim quote + status + click → details + click → "mark verified"

4. RECENT RESEARCH (bottom-right)

5 most recent memos in F:/TITAN/plans/advisors/

Title + word count + click → render with print button

Every section has a > link to its full page. The home is the brief, not the warehouse.

──────────────────────────────────────────────────────────────────────

URL Structure

[technical detail omitted from printable edition — see source repository for the code block]

Every page has the same chrome: top-bar with breadcrumb, sidebar with project switcher, footer with "live since X / refresh / print" controls.

──────────────────────────────────────────────────────────────────────

Hierarchy (per Harnoor's "everything in MD files")

[technical detail omitted from printable edition — see source repository for the code block]

The dashboard renders this tree from the actual filesystem. Every project = one folder under F:/projects/ or implied via F:/TITAN/plans/advisors/<project>-*.md naming convention. Auto-discovery means new projects appear without code changes.

──────────────────────────────────────────────────────────────────────

Core Features

F1 — Live data feeds

Scheduled tasks: mcp__scheduled-tasks__list_scheduled_tasks cached every 60s to JSON

In-flight agents: poll TITAN session log every 30s

AWS spend: aws ce get-cost-and-usage every 6h (cached; cheap)

Chat health: Innerverse/Mirror/ChatSmokeOK CloudWatch metric (live)

Ask ledger: read F:/TITAN/state/harnoor-asks.jsonl every page load

R-number registry: scan handler.py + git log for R\d{4} markers (cached)

MD memos: indexed every 5min, full-text search via lunr.js (client-side)

F2 — Print-friendly rendering

Every MD file rendered with Pandoc-style hierarchy (h1 → h6, lists, tables, blockquotes, code blocks)

"🖨 Print" button in top-right of every detail page

Print stylesheet hides nav/sidebar/footer, sets serif font, page-break-after on h1

"📥 Download .docx" button (uses the docx skill we shipped today)

F3 — Click-into-hierarchy

Sidebar tree view (collapsible) like a file explorer

URL routing reflects hierarchy: /projects/innerverse/research/SCOUT-2026-04-23-A011.md

Breadcrumb: TITAN › Innerverse › Research › SCOUT 2026-04-23 (A011)

F4 — Search bar (global, top-right)

Searches: ask ledger verbatim quotes, memo bodies, R-number summaries, agent descriptions

Powered by client-side lunr.js index built nightly (cheap, instant)

F5 — Notifications panel

Reads recent SES sends from F:/TITAN/state/email-log.jsonl (built by titan_email.py)

Shows last 24h of TITAN-sent emails — subjects, statuses, MessageIds

Lets Harnoor see "yes TITAN actually emailed me X today"

F6 — Print everywhere

Per Harnoor: "any MD file I want to print I should be able to click on a button"

Top-right of every doc: 🖨 Print → applies print stylesheet → browser print dialog

Title page auto-generated: doc title, "Prepared by: TITAN", date, classification

──────────────────────────────────────────────────────────────────────

Architecture

Frontend: static HTML + a small JS bundle (lunr.js + a renderer like marked.js) hosted on S3 + CloudFront. Cheap. ~$0.50/mo.

Backend: one Lambda function (livegroweveryday-api) exposing read-only endpoints:

GET /api/agents → scheduled task list (cached 60s)

GET /api/asks → ask ledger

GET /api/research?path=... → MD file content

GET /api/r-numbers → R-number registry

GET /api/spend → AWS Cost Explorer summary (cached 6h)

GET /api/health → CloudWatch metrics roll-up

Data sources (no new storage — read what already exists):

F:/TITAN/state/harnoor-asks.jsonl (ask ledger)

F:/TITAN/plans/advisors/*.md (research)

F:/TITAN/knowledge/memory/** (memory, read-only display)

AWS CloudWatch + Cost Explorer + Lambda

mcp__scheduled-tasks__list_scheduled_tasks

Sync: every 5 min, a cron task syncs the local F:/TITAN/ artifacts to an S3 bucket the Lambda can read. Dashboard sees latest data without expensive API calls.

Auth: Cognito JWT or basic-auth (just Harnoor — no user accounts needed). Defaults to public read of non-sensitive pages. Sensitive (financials, ask quotes) gated.

Cost estimate:

Lambda: $0.20/mo (low traffic, just Harnoor + occasional share)

S3 + CloudFront: $0.50/mo

DynamoDB (cache): $0.10/mo

Cost Explorer API: $0.01/query × ~100/mo = $1/mo

Total: < $3/mo — well under the $150/mo cap

──────────────────────────────────────────────────────────────────────

Build Plan

Phase 1 (Day 1, ~6 hours wall-clock) — MVP

Static HTML home page reading from one consolidated JSON

One Lambda endpoint /api/snapshot returning everything in one payload

Pages: /, /agents, /asks, /research, /research/<file>

Print button on /research/<file>

Hosted on live.silentinfinity.com

Deliverable: Harnoor can see ask ledger + agents + recent memos in one place, click into any MD and print it.

Phase 2 (Day 2, ~6 hours) — Hierarchy + projects

Sidebar tree view

Per-project pages (TITAN, Innerverse, Seductress)

R-number registry + per-R-number detail view

Breadcrumbs + URL routing

Search bar (lunr.js)

Deliverable: Full hierarchy + click-into-anything navigation.

Phase 3 (Day 3, ~4 hours) — Live + notifications

Auto-refresh on agents/asks/spend pages

SES email log notifications panel

AWS spend page with $150/mo cap progress bar + alarm if MTD > 60%

"Run now" buttons on agent detail pages

Deliverable: Truly live dashboard.

Phase 4 (Day 4, optional) — Polish

Dark mode (matches Innerverse iv-night)

Mobile-responsive layout

Domain migration to livegroweveryday.com

Print-stylesheet polish (page numbers, headers/footers)

──────────────────────────────────────────────────────────────────────

What this REPLACES

The 1000+ scattered MD files Harnoor can't easily find

The need to ask "where is X" in chat — every MD is one click away

The repeated-ask problem partially: when a re-ask hits, Harnoor sees the prior verbatim + status before re-typing

Cost-watchdog email-only flow → also visible on a page

What this DOES NOT do

Edit MD files (read-only — editing stays in IDE / chat)

Replace Slack/email for chatter

Run agents (still scheduled-task-controlled — dashboard just shows + can trigger)

Fix the underlying "tasks getting lost" root cause — that's an orchestration discipline issue inside TITAN itself. Dashboard makes the gaps visible, but the fix is the ask-ledger replay hook + DEPLOYED_UNVERIFIED protocol (separate work, queued).

──────────────────────────────────────────────────────────────────────

Open Questions for Harnoor

Domain: live.silentinfinity.com (free, ships today) or buy livegroweveryday.com first (12-24h DNS wait)?

Auth: Public read with quiet URL? Cognito? Basic auth? (Recommend: Cognito since you already use it.)

Phase 1 priority: if you can pick ONE page to ship first besides /, which? (Recommend: /asks — it's the highest pain.)

Print format: PDF download as well as browser print, or just browser print? (Recommend: just browser print + .docx download, since .docx is more editable than PDF.)

Innerverse-specific agents: any specifically-Innerverse-only agents to scope under /projects/innerverse? (Right now most are general-TITAN.)

──────────────────────────────────────────────────────────────────────

Acceptance Criteria

Harnoor opens live.silentinfinity.com and within 30 seconds knows:

✅ Is anything broken right now (chat, watchdogs, spend)?

✅ What did TITAN do today?

✅ What's open and re-asked?

✅ Where is research X?

✅ Can I print this memo?

If any of these takes more than 30 seconds, the dashboard is failing its mandate.

──────────────────────────────────────────────────────────────────────

Next Action (if approved)

Spin up FORGE in background to scaffold Phase 1. Estimated 6 hours wall-clock to first working live.silentinfinity.com URL with home + asks + research-render + print. SES email when ready for Harnoor to test.

— TITAN · 2026-04-25