FRIDAY — Unified Chief of Staff

Folds every scattered JARVIS / TITAN cockpit page into one coherent

chief-of-staff surface. Old pages stay live untouched; FRIDAY is a new

layer on top.

──────────────────────────────────────────────────────────────────────

0. First — were the 6 agentic apps "incubated"?

No — not in the formal sense. They were hand-built this session as MVP

front-end demos under the AGENTIC-AI-INTELLIGENCE-HUB directive. They did

not go through the /incubate skill or the PRD-first flow that CLAUDE.md

prescribes (no F:/TITAN/plans/prd/incubate-*.md). They are real, deployed,

and clickable — but they skipped: formal PRD, market-sizing pass, scoped

acceptance criteria, and the QA gate. To make them "properly incubated" they

should each get a retro-PRD + the incubate skill's validation pass. Tracked

as a follow-up below.

──────────────────────────────────────────────────────────────────────

1. Full inventory — every JARVIS / Chief-of-Staff surface today

A. Web cockpit pages (FastAPI server, `clients/web/`)

| Route | File | What it is |
| --- | --- | --- |
| / | picker.html | Lock-screen-style profile picker |
| /titan · /chat | index.html | TITAN chat UI (auth-gated) |
| /guest | guest.html | Public cinematic peek, no auth |
| /command | command.html | Tasks + training + Innerverse-health dashboard |
| /pm | pm.html | HERALD project-management dashboard |
| /mailbox | mailbox.html | Cinematic "transmissions from the future" feed |
| /ui/* | landing/dashboard/memory/projects.html | Static web-client pages |

B. JARVIS voice UI (`static/jarvis/`)

index.html — voice orb + waveform + command tiles, fed by /api/voice/config

Quick-nav: home · personal · academy · projects · cmd · videos

C. Chief-of-Staff dashboards (S3 `/research/`)

| URL | What it is |
| --- | --- |
| /research/index.html | Memo browser — 541 memos, Sonnet-rendered, .docx export |
| /research/stats/ | Email open-rate leaderboard |
| /research/followup/ | Follow-up debt tracker (overdue commitments) |
| /research/cost/ | AWS cost tracker (weekly spend + projection) |

D. API surface — 29 route modules

chat · voice · memory · skills · status · evals · rag_admin · tts ·

memory_write · commands · webhooks · plans · unified_search · admin ·

session_export · stats · metrics · system_prompt · debate · reminders ·

perplexity · email · mailbox · tasks · cost · expenses · pm · projects

E. State feeds (S3 `state/`)

jarvis-projects.json · jarvis-agents.json · jarvis-architecture.json ·

jarvis-snippets.json

F. The problem

Eight+ entry points, three visual identities (neon HUD, Agent-Stack, cool-blue),

two domains, fragmented names (JARVIS, TITAN, HERALD, command, pm, picker).

There is no single place that answers "what should I do right now?"

──────────────────────────────────────────────────────────────────────

2. FRIDAY — what it is

One cockpit. One identity. One question answered: "What now?"

FRIDAY is the chief of staff that sits above the six TITAN agents

(SCOUT, VAULT, FORGE, GUIDE, ORACLE, DARWIN) and orchestrates them. It is a

single page — chat-first, cool-blue, the 10/10 pattern — with every existing

dashboard folded in as a panel, not a separate site.

Top of page: a live HUD — 4-6 lines FRIDAY writes each morning

(overdue items, yesterday vs 7-day metrics, cost delta, what to do first).

Below it: chat. Around it: tiles that open each folded-in surface.

──────────────────────────────────────────────────────────────────────

3. Better names — Iron Man universe

| Old / scattered | New name | Why this one |
| --- | --- | --- |
| JARVIS / TITAN cockpit | FRIDAY | JARVIS's canonical successor AI |
| The unified cockpit page | The Workshop | Where Tony builds everything |
| Daily standup brief | The HUD | The heads-up display — first thing you see |
| /command task dashboard | Protocols | Tony's named action protocols |
| /pm · HERALD projects | Hall of Armor | Each project displayed like a Mark suit |
| /research/ memo browser | The Archive | The knowledge store |
| /research/followup/ debt | Clean Slate | Clean Slate Protocol — clearing what's owed |
| /research/cost/ spend | Stark Industries | The money side of the house |
| /research/stats/ metrics | Arc Reactor | The system's pulse and power core |
| memory pages | Memory Core | FRIDAY's long-term store |
| /mailbox | Comms | Incoming transmissions |
| voice UI | Voice | Plain |
| PRISM studios | PRISM | Keep — strong already |
| Agentic AI Intelligence Hub | The Foundry | Where agents are forged |

The system is *already* JARVIS — so the new chief of staff is **FRIDAY**,

exactly the upgrade path from the films.

──────────────────────────────────────────────────────────────────────

4. Architecture — one page, folded panels

[technical detail omitted from printable edition — see source repository for the code block]

Old pages stay exactly as they are — /command, /pm, /research/*

keep working. FRIDAY links/embeds them; nothing is deleted.

One shared stylesheet — the cool-blue 10/10 pattern (#6aa9ff, Inter,

dark cards). New surface only; legacy keeps its themes.

Reuses every existing API route — zero backend rewrite.

──────────────────────────────────────────────────────────────────────

5. Build phases

Phase 1 — The Workshop shell (1 session)

Single friday.html, cool-blue, The HUD strip + FRIDAY chat + tile grid

linking out to all existing dashboards. Deployed to a new subdomain. Old

pages untouched.

Phase 2 — HUD intelligence (1 session)

friday_hud.py cron — pulls Clean Slate, Stark Industries, Arc Reactor,

PENDING.md, asks Sonnet for a 5-line "what to do first" brief; writes JSON

the shell reads.

Phase 3 — Fold-in panels (1-2 sessions)

Re-skin Protocols, Hall of Armor, The Archive, Clean Slate, Stark Industries,

Arc Reactor to the shared cool-blue style so they feel native inside The

Workshop (originals stay as-is).

Phase 4 — Retro-incubate the 6 Foundry apps (1 session)

Give each agentic app a retro-PRD + run the incubate validation pass, so

they're properly incubated, not just built.

──────────────────────────────────────────────────────────────────────

6. Cost

Phase 1: ~$0 — static HTML on S3.

Phase 2: Standup cron — ~1 Sonnet call/day ≈ $0.01/day = ~$0.30/mo.

New subdomain (genius.livegroweveryday.com): ACM cert + CloudFront —

free-tier, just setup.

Total ≈ under $1/month. Well within budget.

──────────────────────────────────────────────────────────────────────

7. Open items

Confirm subdomain choice for FRIDAY.

Decide if /research/* moves behind a prettier path or stays on S3 URLs.

Change log

2026-05-16: created — inventory + FRIDAY unification plan.

──────────────────────────────────────────────────────────────────────

North Star — what Genius becomes (Harnoor, 2026-05-17)

"Organization is key — reduce clutter. Help me organize my calendar, tasks,

and eventually my emails. Then marketing and sales — recognize what projects

to work on, what to put on Kickstarter / Indiegogo, what to send to folks.

I'm learning from YouTube — solo founders using AI to build single-person

companies. It's exciting. I party and play hard."

The mission: Genius is the operating system for a one-person, AI-leveraged

company. It removes clutter so Harnoor spends energy only on what moves the

needle — and can party hard without dropping the ball.

Evolution roadmap:

| Stage | What Genius does | Status |
| --- | --- | --- |
| 1 · Cockpit | One organized home for every project, app, dashboard | ✅ live |
| 2 · The HUD | Daily "what to do first" brief, auto-written | ✅ live |
| 3 · Calendar | Pull Google Calendar into the HUD — today's blocks, conflicts | next |
| 4 · Tasks | Unified task triage — what to work on, what to drop | next |
| 5 · Email | Inbox triage — surface what needs a reply, draft responses | queued |
| 6 · Decide | "Which project deserves effort now?" — a focus recommender | queued |
| 7 · Marketing & Sales | Kickstarter/Indiegogo launch prep, outreach lists, campaign plans | queued |
| 8 · Learn loop | Ingest solo-founder / AI-company YouTube → distilled playbook | queued |

Operating principle: every addition must reduce clutter, never add it.

If a feature doesn't make a decision easier, it doesn't ship.