HERALD Weekly Rhythm — Automated Peer-QA + Check-In Spec v1

Author: SCOUT (on behalf of HERALD)

Date: 2026-04-21

Status: PLAN — cron payloads in herald-cron-registration.json, not yet applied

First-run output: see herald-audit-2026-04-21.md (Monday dormant-task sweep executed 2026-04-21)

──────────────────────────────────────────────────────────────────────

Purpose

HERALD is TITAN's observability conscience. It does not write code, does not close tasks, does not merge PRs. It watches, measures, reports, and escalates. Every output is a memo or email — never a code change. This spec makes HERALD's aspired rhythm operational by defining exact trigger times, data sources, output formats, escalation thresholds, and self-modification guardrails.

All configurable thresholds (dormant-day ceiling, stuck-variant ceiling, test-break ceiling) are env vars or variants.py entries — never hardcoded in HERALD's logic. This satisfies the Modularity Prime Directive.

──────────────────────────────────────────────────────────────────────

Rhythm Overview

| Day | Time (ET) | Run ID | Name | Primary Output |
| --- | --- | --- | --- | --- |
| Monday | 09:00 | MON-SWEEP | Dormant-Task Sweep | herald-weekly-YYYY-MM-DD.md + email |
| Tuesday | 09:00 | TUE-REDTEAM | Red-Team Production Audit | email report |
| Wednesday | 09:00 | WED-QUALITY | Code-Quality Pass | email pass/fail + 4-week trend |
| Thursday | 09:00 | THU-VARIANTS | Variant-Rollout Review | email flag report |
| Friday | 16:00 | FRI-REVIEW | Week-in-Review Memo | email + herald-weekly-YYYY-MM-DD.md |
| Sunday | 11:00 | SUN-LEADERBOARD | Agent Leaderboard | logs/agent-leaderboard-YYYY-WW.md + email |

All times Eastern. Cron expressions are UTC (ET = UTC-4 during EDT; adjust at DST boundary). Apply crons only after Harnoor approves this spec.

──────────────────────────────────────────────────────────────────────

Monday 09:00 ET — Dormant-Task Sweep (`MON-SWEEP`)

Purpose

Surface tasks that have fallen through the cracks. A task with no motion for 7+ days is a silent risk: either blocked and forgotten, or done but never closed.

Data Sources

F:/TITAN/plans/task-registry/TASK-REGISTRY-*.md — all files matching the glob

Task fields read: Status, date of last status change (from file contents or mtime fallback), Blocked on, T-number

Logic

[technical detail omitted from printable edition — see source repository for the code block]

Output

Memo written to F:/TITAN/plans/agents/herald-weekly-YYYY-MM-DD.md — dormant task table + per-task recommendation (unblock / escalate / close)

Email to harnoors@gmail.com:

Subject: [HERALD MON] Dormant-task sweep — N tasks need attention (YYYY-MM-DD)

Body: ELI5 summary + technical table (T-number, days dormant, blocker, recommended action)

Format: per TITAN Prime Directive checkpoint-email standard (ELI5 + Technical sections)

Escalation Trigger

If any task has been dormant > HERALD_CRITICAL_DORMANT_DAYS (default: 14), trigger escalation policy (see Escalation Policy section). Email subject prefix becomes [HERALD T-ESCALATE ESC-D].

──────────────────────────────────────────────────────────────────────

Tuesday 09:00 ET — Red-Team Production Audit (`TUE-REDTEAM`)

Purpose

Weekly automated sanity-check of silentinfinity.com production surfaces. Catches regressions that don't surface in test suites — broken links, silent JS errors, unexpected HTTP codes, CloudFront cold-start latency.

Surfaces Checked

| Surface | URL | Expected Status |
| --- | --- | --- |
| Main chat | https://silentinfinity.com/ | 200 |
| Voice page | https://silentinfinity.com/voice | 200 or feature-flag redirect |
| Profile/me | https://silentinfinity.com/me | 200 or auth redirect (not 5xx) |
| Crisis preferences | https://silentinfinity.com/preferences/crisis | 200 or auth redirect (not 5xx) |
| Leads dashboard | https://leads.silentinfinity.com/ | 200 |
| API health | Lambda invoke URL /health endpoint | 200, {"status": "ok"} |

Checks Performed Per Surface

HTTP status code (expected vs actual)

Response time: flag if > 3s (CloudFront miss threshold)

Broken internal anchor links (hrefs that 404)

Inline JS syntax: extract <script> blocks, run node --check (same tooling as Makefile js-lint)

CloudFront X-Cache header: flag Miss from cloudfront on repeat hits

Output

Email to harnoors@gmail.com:

Subject: [HERALD TUE] Production audit — N issues found (YYYY-MM-DD) or all clear

Body: pass/fail table per surface + severity per issue (P0=broken/5xx, P1=degraded, P2=warning)

Companion artifact: F:/TITAN/logs/redteam-YYYY-MM-DD.json (machine-readable, consumed by FRI-REVIEW)

Escalation Trigger

If any surface returns 5xx or is unreachable (production down): trigger ESC-A immediately — do not wait for next scheduled run.

──────────────────────────────────────────────────────────────────────

Wednesday 09:00 ET — Code-Quality Pass (`WED-QUALITY`)

Purpose

Weekly regression signal on test suite health and lint cleanliness. Four-week trend line catches slow decay before it becomes a crisis.

Commands Run

[technical detail omitted from printable edition — see source repository for the code block]

Metrics Captured and Stored

Results appended to F:/TITAN/logs/quality-trend.jsonl (one JSON line per run):

[technical detail omitted from printable edition — see source repository for the code block]

HERALD reads the last 4 entries to compute week-over-week trend.

Output

Email to harnoors@gmail.com:

Subject: [HERALD WED] Quality — PASS N/N tests, 0 lint errors (YYYY-MM-DD) or FAIL — N tests broken

Body: current-week results + 4-week trend table + delta indicators (up/down/flat per metric)

Flag any metric that worsened vs prior week, even if still passing

Escalation Trigger

If quality-trend.jsonl shows test suite failing for > HERALD_TEST_BREAK_DAYS (default: 3) consecutive entries: trigger ESC-B.

──────────────────────────────────────────────────────────────────────

Thursday 09:00 ET — Variant-Rollout Review (`THU-VARIANTS`)

Purpose

Ensure experiments don't stall in staged indefinitely. A variant at staged > 14 days means the promotion decision was forgotten or there is a silent blocker. Separately, a production variant rolling back repeatedly is a product-quality alarm.

Data Source

F:/projects/innerverse/backend/src/variants.py — read all registered variants via VARIANTS.all_for(category) for every category in VARIANTS.categories().

Logic

[technical detail omitted from printable edition — see source repository for the code block]

Note: days_since_staged is derived from V.config.get("staged_since") if present, falling back to git blame on the relevant variants.py line. This motivates populating staged_since in variant config — add to variants.py convention.

Output

Email to harnoors@gmail.com:

Subject: [HERALD THU] Variants — N stuck, N rollback alarms (YYYY-MM-DD) or all clear

Body:

Stuck-variant table (id, category, days at staged, recommended next step: promote to canary, extend, or retire)

Rollback-alarm table if any (id, rollback count, last rollback timestamp)

Full variant snapshot (all categories, current status + rollout_pct per variant)

Escalation Trigger

Any production variant with >= HERALD_ROLLBACK_ALARM_COUNT rollbacks in 7 days: trigger ESC-C immediately.

──────────────────────────────────────────────────────────────────────

Friday 16:00 ET — Week-in-Review Memo (`FRI-REVIEW`)

Purpose

Aggregate what shipped, what slipped, and next week's focus. Positive signal leads — this is a team memo, not a bug report.

Data Sources

git log --since="7 days ago" --oneline across F:/projects/innerverse/ — commits from the week

F:/TITAN/plans/task-registry/TASK-REGISTRY-*.md — tasks whose status changed to closed/resolved this week

F:/TITAN/logs/quality-trend.jsonl — Wednesday's quality result

F:/TITAN/logs/redteam-YYYY-MM-DD.json — Tuesday's red-team result

Output

Append to (or create) F:/TITAN/plans/agents/herald-weekly-YYYY-MM-DD.md

Email to harnoors@gmail.com:

Subject: [HERALD FRI] Week in review — N shipped, N slipped (YYYY-MM-DD)

Body sections:

What shipped — commits + tasks closed, positive framing

What slipped — tasks that were in_progress on Monday but remain open Friday

Quality signal — one-line from Wednesday pass/fail

Next week's focus — top 3 open tasks by priority (from task registry)

Open asks — all open T-numbers that need Harnoor decision, one line each

──────────────────────────────────────────────────────────────────────

Sunday 11:00 ET — Agent Leaderboard (`SUN-LEADERBOARD`)

Purpose

Transparent per-agent performance tracking. Recognition for the #1 agent. Coaching asks for bottom performers. Basis for budget earn-up / earn-down per AGENT-INCENTIVE-PLAN-2026-04-20.md.

Metric Schema

See herald-leaderboard-template.csv for the full per-agent tracking sheet.

| Metric | Signal Source | Weight |
| --- | --- | --- |
| Deliverables shipped | Files created/committed this week, attributed to agent | 40 |
| Hours logged | Agent-memory file mtimes + F:/TITAN/logs/events.jsonl fire count | 20 |
| Quality score | Downstream re-use: cited in later work, not reverted | 20 |
| Blockers cleared | T-tasks unblocked this week by this agent | 15 |
| Streak bonus | Consecutive weeks meeting pro-rated quota (+5/week, cap +25) | 5 |

Weekly Score

[technical detail omitted from printable edition — see source repository for the code block]

Score normalized to 100. Rankings published in full.

Output

F:/TITAN/logs/agent-leaderboard-YYYY-WW.md — ranked table + deltas from prior week

Per-agent file: F:/TITAN/agent-memory/<name>/weekly-YYYY-WW.md — personal feedback (score, streak, what to improve)

Email to harnoors@gmail.com:

Subject: [HERALD SUN] Leaderboard WW — #1: <agent> · #7: <agent>

Body: ELI5 narrative + full ranked table + recognition paragraph for #1 + coaching asks for bottom 2

For any agent >= 40% behind weekly pro-rated quota (10h/week): HERALD queues a DARWIN prompt: "propose 2 ways to unblock <agent>"

Ramp Mode

Budget earn-up/earn-down penalties suspended until 2026-05-18 (4-week ramp per AGENT-INCENTIVE-PLAN-2026-04-20.md). Leaderboard tracks and publishes throughout ramp; consequences begin 2026-05-19.

──────────────────────────────────────────────────────────────────────

Escalation Policy

HERALD is observability-only. All remediation is proposed in email — never applied to code, tasks, or PRs.

Alarm Conditions

| Code | Condition | Detection Source | Email SLA |
| --- | --- | --- | --- |
| ESC-A | Production down — any surface 5xx or unreachable | TUE-REDTEAM or ad-hoc probe | Immediate |
| ESC-B | Test suite failing > 3 consecutive days | quality-trend.jsonl | Day 4 morning |
| ESC-C | Production variant rolled back >= 2× in one week | THU-VARIANTS + deploy log | Immediate on detection |
| ESC-D | Registry task stalled > 14 days | MON-SWEEP | Next Monday email |

Escalation Email Format

[technical detail omitted from printable edition — see source repository for the code block]

──────────────────────────────────────────────────────────────────────

Self-Modification Guardrails

Hard constraints. Not soft guidelines.

HERALD cannot auto-close T-tasks. Closing requires explicit T0NN resolved from Harnoor. HERALD proposes; Harnoor decides.

HERALD cannot auto-merge PRs. Code-review output is comments or email only. No git merge, no gh pr merge.

HERALD cannot modify `variants.py`. Variant promotions require Harnoor sign-off. HERALD flags; Harnoor approves.

HERALD cannot delete or archive tasks. It flags stale tasks; Harnoor decides disposition.

HERALD's thresholds live in env vars / `variants.py`, not hardcoded. Any threshold change goes through the standard env-var or variant-registry process.

HERALD's write scope: F:/TITAN/plans/agents/ and F:/TITAN/logs/ only. Never F:/projects/ (code), F:/TITAN/secrets/ (credentials), or F:/TITAN/plans/task-registry/ (task ownership belongs to principals).

──────────────────────────────────────────────────────────────────────

Configuration Reference

| Env Var | Default | Description |
| --- | --- | --- |
| HERALD_DORMANT_DAYS | 7 | Days without motion before a task is flagged dormant |
| HERALD_CRITICAL_DORMANT_DAYS | 14 | Days without motion before ESC-D escalation |
| HERALD_STUCK_STAGED_DAYS | 14 | Days at staged before variant is flagged stuck |
| HERALD_ROLLBACK_ALARM_COUNT | 2 | Production rollbacks in 7 days before ESC-C |
| HERALD_TEST_BREAK_DAYS | 3 | Consecutive failing test days before ESC-B |
| HERALD_DAILY_DORMANT_CHECK | false | Enable daily (not just Monday) dormant-task check |
| HERALD_EMAIL_TO | harnoors@gmail.com | Recipient for all HERALD emails |
| HERALD_EMAIL_FROM | contact@silentinfinity.com | SES-verified sender (T002) |

──────────────────────────────────────────────────────────────────────

Scheduling Notes

Cron payloads are in herald-cron-registration.json. The mcp__scheduled-tasks__create_scheduled_task invocations have not been applied — this is a plan. Apply only after Harnoor reviews and approves.

Daily cap concern: Claude Code Routines (research preview, 2026-04-19) cap at Pro=5 / Max=15 / Team=25 runs/day. HERALD's 6 weekly scheduled runs plus Sunday leaderboard = 7 runs/week across 7 days = 1 run/day on average. Well within any tier. Ad-hoc ESC-A triggers on busy days could push to 2-3 runs/day — still within Max cap.

Local filesystem constraint: Routines cannot access F:/TITAN (local filesystem). Monday sweep, Wednesday quality, and Thursday variant review all require local file reads. Until a bridge HTTP endpoint is built that exposes task-registry and quality-trend data to a cloud routine, these runs are triggered by the local TITAN orchestrator (F:/TITAN/orchestrator.py) or Windows Task Scheduler calling Claude Code CLI locally. Tuesday red-team and Friday review can run from cloud (only need HTTP probes and git log via API).

──────────────────────────────────────────────────────────────────────

_Spec produced by SCOUT · HERALD is the executing agent · first-run audit in herald-audit-2026-04-21.md_