Session Handoff — 2026-05-23

**Purpose:** durable cross-session handoff. If a session exits, READ THIS FIRST plus `F:/TITAN/state/EXECUTION-LOG.md`. Update both after every meaningful step.

Last updated: 2026-05-23 (post-compact resume)

What just shipped (final batch this session)

Genius UI + link audit — DONE. Deep audit of F:/projects/genius/index.html: 54 links, 47 OK, 5 DNS-unresolvable (happysnowflake / desitonic.tv / silenceallstories / thereisnostory / onelovingconciousness). Fixes: chips marked .offline (muted, line-through, not clickable, kept as future-inventory). OLC tile annotated "(domain pending)". All 15 sections now collapsible (click header; state persists via genius_collapsed_sections_v1 localStorage). Deployed + both CDN distros (E1M6MO6971ANIR livegrow + E3SIP93NGKS0U0 silentinfinity) invalidated + verified live via genius.silentinfinity.com.

Genius HUD brief — FIXED earlier same day. <!--GBRIEF--> comment markers stop stacking; both CDN distros invalidated; old stacked briefs nuked + clean republish verified.

EXECUTION-LOG.md updated with the Genius UI + link audit row.

AWS Phase A — DEPLOYED 2026-05-23

Stack titan-aws-phase-a (us-east-1). Both Lambdas live, state-layer flipped, smoke-tested with parity ($1.1641 matches local).

`titan-cost-page` — schedule ENABLED daily 09:00 UTC

`titan-token-audit` — schedule DISABLED (manual until 7d parity verified)

State on S3: s3://innerverse-voice-scratch/state/*.jsonl (4 backfilled ledgers, Lambda writes here)

State on local: F:/TITAN/state/*.jsonl (untouched, Windows tasks still write here)

Helper: F:/TITAN/scripts/titan_state.py — read_jsonl(name) / append_line(name, obj), switches on TITAN_STATE_BACKEND env. Bundled into both function packages.

Refactored: build_cost_page.py (line ~99) + daily_token_audit.py use helper.

Resume point — Phase A parity week (2026-05-23 → 2026-05-30)

Passive monitor. Daily checks:

[technical detail omitted from printable edition — see source repository for the code block]

After 7 clean days:

Edit F:/projects/titan-aws/template.yaml → TokenAuditFunction.Events.DailySchedule.State: ENABLED

cd F:/projects/titan-aws && sam build && sam deploy ... (same params)

schtasks /change /tn "\TITAN\titan-token-audit-nightly" /disable

schtasks /change /tn "\TITAN\titan-cost-tracker-daily" /disable

Update F:/projects/titan-aws/README.md with Phase B kickoff list (~40 remaining cron jobs).

Other open work (priority order after Phase A)

| # | Workstream | Next concrete step |
| --- | --- | --- |
| 16 | AWS Phase A | (above) |
| 17 | 3 trading MVPs | Scaffold GradeEV first (AI card scanner + EV verdict, Ximilar API). 2-week MVP, freemium, viral share-card. |
| 18 | Newsletter refactor (cosmetic only — behavior fixed) | Collapse 3 generators → 1 parameterized newsletter.py --slug <X> + Step Function pipeline |
| 19b | JARVIS retire + task merge | 58 file refs to redirect; scheduled-tasks 53 → ~30 |
| 20b | Redundant CloudFront review | ~30 distros front innerverse-voice-scratch redundantly; sign-off-gated |
| 21 | Local consolidation finish | Move C:/Users/Harnoor/cloud8 + doodle to F:; OpenClaw triplication dedup (BLOCKED on user pick: C:/openclaw-src vs E:/openclaw vs F:/openclaw) |
| Meditation | Cal.com + Ko-fi accounts | BLOCKED on user creating accounts |
| titan-projects push | guardrail blocked git push origin master | Needs explicit user go |
| #9 (old) | Add Harnoor's exercises to MOVE app | Awaiting exercise list |
| #14 (old) | Consolidate everything onto Genius / retire JARVIS | Now part of #19 |

Key files / paths

Plans: F:/TITAN/plans/MASTER-ARCHITECTURE-AND-AWS-MIGRATION-2026-05-22.md, NEWSLETTER-MASTER-AUDIT-2026-05-22.md, TITAN-JARVIS-GENIUS-CLEANUP-PLAN-2026-05-22.md, TRADING-NICHE-RESEARCH-2026-05-22.md

AWS scaffold: F:/projects/titan-aws/ (SAM template.yaml, functions/cost-page/app.py, functions/token-audit/, README.md — committed 183eac7)

Execution log: F:/TITAN/state/EXECUTION-LOG.md (resume here)

State ledgers (to migrate): F:/TITAN/state/*cost*, *token*, pplx*, gemini*

Genius cockpit source: F:/projects/genius/index.html (deployed to s3://innerverse-voice-scratch/genius/index.html)

Standing directives / rules

Two CDN invalidations for cockpit changes: E1M6MO6971ANIR (livegrow) + E3SIP93NGKS0U0 (silentinfinity)

Local DNS quirk: genius.livegroweveryday.com doesn't resolve from this machine — verify via genius.silentinfinity.com (same content)

Never bypass guardrail without explicit user permission (git-push-main + print-env-curl patterns blocked)

Newsletter freshness guard: MIN_FRESH=3 in all 3 generators; sentinel write on skip

Cost/cache rule: every paid AI gen one-shot — head_object first, only generate if missing

Perplexity for ALL research (not WebSearch/WebFetch unless fallback)

How to verify Genius cockpit is live

[technical detail omitted from printable edition — see source repository for the code block]