<span style="color:#00d4ff">TITAN · POST-INCUBATE PLAN</span> — 2026-05-13

Synthesis of everything shipped this session + everything that should happen next. Reviewed every chat turn. Money no problem. Hero quality.

──────────────────────────────────────────────────────────────────────

<span style="color:#d4a356">▸ Shipped this session (26+ systems)</span>

| Bucket | Items |
| --- | --- |
| Foundation | task-continuity patches 1–5 · agent-activity telemetry · skill dedup · S3 lifecycle · Claude-CLI launcher · staging memory tier · daily token-audit · 3 broken crons fixed |
| Newsletter | 10 templates (T1–T10) · weekday rotation · content-filter audit · YouTube enrichment · Playwright screenshots · 9-type daily callout system (14-day cycle) · open-rate Lambda + DDB · newsletter-archive site · Sunday PM digest · insights analytics dashboard |
| Interface | Dashboard polish (charts + 41 tooltips + research panel) · search (1,055 entries) · Mobile PWA backend + frontend (VAPID push + offline + bottom nav + install) · Jarvis HUD CSS/JS · 12 Jarvis blueprint SVGs · 8 TITAN faces (Imagen quota → OpenAI gpt-image-1 fallback) · TITAN daily Veo 3 video · Polly + animated face newsletter player (5 newsletters) · PILOT proactive audio (Win SAPI) · Face animations on 3 surfaces (player + speak.py + dashboard) |
| Canonical home | TITAN HQ landing built · CF Worker JS authored · 8 path routes mapped under titan.livegroweveryday.com — AWAITING USER PASTE |
| Voice page | Built at s3://innerverse-voice-scratch/voice/index.html — 8 face states · mood-poll · ?audio= param · CF Worker will route at /voice |
| In flight | 5 incubate MVPs (HEARTPRINT · GRIEFROOM · DREAMFEED · SILENT · PULSEPOEM) |

──────────────────────────────────────────────────────────────────────

<span style="color:#e91e63">▸ ACTION REQUIRED FROM USER (60 sec each)</span>

Paste Cloudflare Worker — email [TITAN HQ] Cloudflare wiring. One paste + one route binding → all of TITAN lives at titan.livegroweveryday.com/*. Until this, the subdomain returns 501.

Vote on Voice Winner — Leda · Vindemiatrix · Achernar · Bella · Charon. Locks Lambda voice migration.

Cloudflare migration pick — A · B · C · D. (Currently TITAN apps run on AWS CF; livegroweveryday.com is on Cloudflare. Unify or keep split.)

Beehiiv account creation — unblocks SES → Beehiiv migration. Open sponsor marketplace + referral tier.

SnapDomain repo path — provide repo to unblock Q33.

──────────────────────────────────────────────────────────────────────

<span style="color:#7ad8ff">▸ PHASE 9 — BUILD (no user blockers)</span>

TITAN Mobile (real native wrapper, not just PWA)

Wrap titan.livegroweveryday.com in Tauri 2.0 (iOS + Android) for App Store + Play Store presence. Push notifications via FCM/APNs. Home-screen-installed, always-warm, voice-shortcut "Hey TITAN."

Effort: 8h

Stack: Tauri + capacitor.config.ts pointing to titan.livegroweveryday.com

Output: signed .ipa + .apk ready for TestFlight / Internal Testing

Audio versions (retry — earlier rate-limited)

F:/TITAN/scripts/newsletter_to_audio.py Gemini TTS path bailed on rate limits.

Switch fallback chain to: Polly Joanna (already working) → Gemini TTS → ElevenLabs (with proper retry + backoff)

Enable TITAN_NEWSLETTER_AUDIO=1 in all 5 cron commands

Effort: 2h

Symphony TITAN intro cinematic (Veo 3 — quota reset)

Earlier blocked by quota + RAI filter. Re-run tomorrow with IP-neutral prompt (hash 7e6d56a578 already prepped). Embed in dashboard hero, sessionStorage-gated.

Effort: 1h after quota resets

Push notification triggers (3 events)

Mobile PWA backend live (Lambda + DDB + VAPID). Backend ships; trigger wiring stalled.

titan_email.send() fires push after newsletter sends (subject pattern match)

New P0 task in any TASKS.md → push

Agent task completion → push

Effort: 2h

Memo SUMMARY + .docx feature (F4 — timed out earlier)

Gemini Flash 100-word summaries of all F:/TITAN/plans/**.md referenced in TASKS.md. Pandoc → .docx. Inline modal markdown view.

Effort: 3h

Caches all summaries to S3 (one-time gen, free forever)

WhatsApp broadcast lane

Per the AM/PM strategy memo, WhatsApp is a viable second send-channel alongside SES. Twilio WhatsApp Business API.

Effort: 4h (Twilio account setup + Lambda fan-out + opt-in flow)

`/dream` memory consolidation (retry — bailed earlier)

Walk F:/TITAN/knowledge/memory/*, dedupe by content hash, merge by topic overlap, archive >90d unreferenced to cold-attic/, refresh MEMORY.md.

Effort: 2h

Mobile PWA push trigger wiring

Backend deployed but client subscribe button wired without server-side trigger fan-out. Connect titan_email.send() + TodoWrite hook + PostToolUse hook to fire /push/send to all subs.

Effort: 2h

TITAN HQ status bar — live data

Currently shows static numbers. Make it poll state/agent-activity.json every 30s. "12 agents active · 19 tasks open · 247 opens today."

Effort: 1h

`/apps` route in CF Worker (after incubate ships)

Extend the Worker JS to map /apps/<slug> → s3://innerverse-voice-scratch/apps/<slug>/. Re-email user the updated Worker.

Effort: 30 min

`/play` per-issue URL coverage

Today every newsletter generates one player page. Verify the URL pattern survives the CF Worker. Test 5 newsletters.

Effort: 30 min

──────────────────────────────────────────────────────────────────────

<span style="color:#788c5d">▸ PHASE 10 — STRETCH (creative new ground)</span>

TITAN Daily HUD on Mac menu bar

Tiny menubar app showing current mood-face + 1-line agent status. Click → pops out TITAN HQ. Hey-TITAN voice via macOS Speech Recognition.

Effort: 6h, Swift or Electron-Tauri

Slack bot (`/titan ask anything`)

TITAN as a Slack workspace member. /titan brief returns daily summary. /titan search <query> hits the search.silentinfinity.com index. /titan listen opens voice URL.

Effort: 4h

Daily 30-second audio briefing (alarm replacement)

6 AM local — TITAN narrates the day in 30s: weather, calendar, top P0 task, overnight news. Auto-plays through bedside speaker (Sonos / Spotify Connect / Alexa skill).

Effort: 4h

Voice command wake word

"Hey TITAN" trigger via Picovoice Porcupine. Opens PILOT voice session OR fires a specific skill.

Effort: 6h

Auto-update CLAUDE.md from session reflections

Stop hook writes a 5-bullet session summary. Nightly job reads last 7 summaries → Gemini Pro → proposes CLAUDE.md updates. Human reviews.

Effort: 3h

"Ask the team" — query all sub-agents in parallel

New skill /team that sends a question to SCOUT + VAULT + FORGE + GUIDE + ORACLE + DARWIN simultaneously and synthesizes the 6 answers into one consensus view.

Effort: 2h

Cross-app session memory

A user starts a thought on tasks.livegroweveryday.com, finishes it on voice. The thread persists. DynamoDB titan-session table keyed by Harnoor's user-id + thread-id.

Effort: 6h

Newsletter analytics → Gemini Pro weekly reflection

Every Sunday at 10pm: TITAN reads the week's open-rate data, identifies winning subject patterns, proposes 5 subject-line tweaks for next week. Auto-A/B tested.

Effort: 3h

──────────────────────────────────────────────────────────────────────

<span style="color:#c9a84c">▸ Hero-Quality Sprint Order (recommended)</span>

If we get one big push tomorrow with the weekly limit reset:

Mobile native wrapper (Tauri) — 8h — biggest physical-presence upgrade since the dashboard

CF Worker `/apps` extension + paste reminder — 0.5h — unblocks every incubated app + everything else

Audio versions retry + AUDIO=1 prod flip — 2h — every newsletter now ships a listen MP3

Push trigger wiring — 2h — phone buzzes when newsletters/tasks ship

TITAN HQ live status bar — 1h — the dashboard glows in real time

Symphony intro — 1h — first thing user sees feels like a movie

Memo SUMMARY + .docx — 3h — closes F4 from dashboard polish

Slack bot — 4h — TITAN where the team lives

`/team` consensus skill — 2h — show off the 6 named agents

Total: ~24h of FORGE time. Spread across 4–6 parallel agents = wall-clock 4–5h.

──────────────────────────────────────────────────────────────────────

<span style="color:#9b5de5">▸ Notes on quality bar</span>

Every screen rendered by TITAN should feel like a movie poster — never an admin dashboard

4K Veo 3 + Polly generative + Cormorant/Eurostile fonts as defaults

All AI outputs cached forever on S3 (rule from feedback memo)

Single-domain canonical (titan.livegroweveryday.com) — never link directly to *.silentinfinity.com from user-facing pages

Voice is a first-class surface (not an afterthought)

Audio: only fire when meaningful — currently muted (PostToolUse hook removed) per user pref

──────────────────────────────────────────────────────────────────────

Plan auto-written 2026-05-13 by TITAN session summary. Ready to dispatch on say-so.