TITAN / JARVIS / Genius — Cleanup & Consolidation Plan

Date: 2026-05-22 · Mode: plan only (no execution until phase sign-off) · Rule: snapshot → verify → only-then-delete; everything git-committed first.

Current state (measured, not estimated)

`F:/TITAN/scripts`: 246 Python files, 5.4 MB — high cruft density.

53 scheduled tasks (Windows Task Scheduler \TITAN\*).

58 files reference `jarvis` — JARVIS is mid-retirement; Genius is the successor (open task #14).

AWS sprawl: 348 S3 buckets (303 empty placeholders), 72 CloudFront distributions (~30 redundantly front one bucket), 24 Lambdas, ~23 DynamoDB tables.

Local: projects now partly consolidated (F:/dev, F:/projects, all in git); OpenClaw triplicated (C:/E:/F:); E:/TITAN-backups.

Six consolidation themes (with named targets)

1 · Retire JARVIS → Genius  (highest leverage)

301-redirect jarvis.livegroweveryday.com → genius.livegroweveryday.com.

Archive jarvis-only scripts: build_jarvis_snippets.py. Repoint any jarvis-targeted scheduled tasks + the research/* and research/stats/ pages (currently served via the jarvis distro) to Genius.

Sweep the 58 jarvis references → update or remove.

2 · Newsletter module: ~20 scripts → 1 package

Cluster today: agentic_ai_newsletter, claude_newsletter, openclaw_newsletter (3 near-identical generators), newsletter_templates{,_contrast,_extra} (3 template files), newsletter_to_audio + newsletter_to_polly (2 audio paths), newsletter_{audit,quality,ledger,helpers,narrator,player,research_indexer}, build_newsletter_archive_index, deploy_newsletter_archive_cdn, gen_newsletter_previews + _v2, email_gems_recap.

Collapse the 3 generators → one parameterized generator (slug/source config).

Merge the 3 template files → one. Merge the 2 audio paths → one.

Keep (fixed/working): newsletter_watchdog (now once/day-guarded), newsletter_quality, newsletter_ledger.

Delete the older gen_newsletter_previews.py (keep _v2).

3 · Briefings & dashboards: dedupe

daily_briefing vs morning_briefing vs genius_digest vs genius_tasks → one briefing pipeline feeding Genius.

build_email_stats_page (email opens) and the leads dashboard (leads.silentinfinity.com, signups) — keep distinct but both linked from Genius (done for leads).

build_jarvis_snippets → fold into Genius build.

4 · One-off / legacy scripts → `scripts/archive/`

Move (don't delete — keep git history): _send_a080_email.py, _send_newsletter_015.py, _send_revert_email.py, and any *_old/_clean/_final/_vN losers after diffing against the canonical version.

5 · Scheduled tasks: 53 → ~30

Merge overlaps: the newsletter trio + newsletter-research-daily + agent-stack-daily; daily-briefing + morning-briefing; the genius-brief / genius-digest-4h / genius-tasks-daily / friday-hud-daily set. Remove already-disabled (_DISABLED__titan-hq-rebuild). Re-register via register_scheduled_tasks.py (idempotent).

6 · AWS sprawl (separate track, sign-off gated)

303 empty buckets → verify-empty dry-run → delete.

~30 redundant CloudFront distros on innerverse-voice-scratch → consolidate (high-risk; each maps a live subdomain — sign-off per distro).

Audit 24 Lambdas / 23 DDB tables for unused (e.g., titan-leads-viewer is a 1 KB stub).

Phased execution (safest first)

Phase 0 — Snapshot: git commit + S3 backup. (largely done this week)

Phase 1 — Zero-risk: archive one-off/dead scripts to scripts/archive/; dedupe obvious *_v2. Reversible, no behavior change.

Phase 2 — JARVIS retire: domain redirect, repoint tasks/pages, archive jarvis scripts, sweep references.

Phase 3 — Newsletter consolidation: parameterize the 3 generators + merge templates/audio; dry-run a send of each before swapping the scheduled tasks.

Phase 4 — Scheduled-task merge: 53 → ~30; re-register; watch one full cycle.

Phase 5 — AWS cleanup: empty-bucket dry-run → delete; CloudFront consolidation with per-distro sign-off; Lambda/DDB unused review.

Guardrails — do NOT touch

F:/TITAN/CLAUDE.md, AGENTS.md, knowledge/.../MEMORY.md, the auto-sync hooks, register_scheduled_tasks.py.

Live newsletter sends — always dry-run before changing a generator.

Hardcoded paths — grep-and-update, never blind-move.

Every phase: commit to git first, verify, then delete; nothing destructive without that order.

Estimated outcome

246 → ~150 scripts · 53 → ~30 tasks · JARVIS retired · newsletters one module · 348 → ~45 buckets · 72 → ~40 distros. A system that's auditable at a glance.