nightly report — 2026-04-25

quick read: swarm rock-solid (115+ consecutive healthy checks, 0 truncations, 0 respawns), watchdog grinding out 62 consecutive WARN with no RED — same persistent issues pinned for ~24h+ (heartbeat stale, llm-costs blind spot, 3 oversized session jsonls, audit-cadence over threshold). 9 new advisor T-numbers filed (T034-T042). no deploys, no crises. aws cost-fetch broke on Apr-24 (network error → $0.00 parsed) but prior MTD was $65.54.

──────────────────────────────────────────────────────────────────────

1. swarm-orchestrator.log — last 24h

window: 2026-04-24T08:03Z → 2026-04-25T08:48Z

health-checks: 153

cloudwatch-heartbeat dispatches: 62

truncations: 0

respawned: 0

stuck: 0

consecutive healthy streak: 115th+ at last entry (08:48:25Z)

session counts grew 73 → 125 across the day; output files 250 → 302; non-zero outputs ~75 → 134

substantive outputs all complete — newest large one (c8398db6/b358pssfg.output 35KB) ends "swarm healthy for 91st consecutive check" cleanly

one ~17h gap noted around mid-morning Apr-24 (08:19 → 19:47Z) — orchestrator ran but health.log writes skipped; not a real outage

0-byte outputs are run-in-background bash slot artifacts, documented expected pattern

verdict — swarm boring in the best way.

──────────────────────────────────────────────────────────────────────

2. watchdog.log — last 24h

OK: 0 (header line only)

WARN: 62 (consecutive)

RED: 0

verbatim RED: none

62nd consecutive WARN at 09:02:44Z — email already sent at 3rd WARN (Apr-23 16:02), no re-email

inbox stable at 41 lines (delta=0 across most of window, +2 at one point)

persistent issues (all flagged previously, no movement):

heartbeat.jsonl stale since 2026-04-20T00:20Z (creds-expired gate) — cloudwatch-heartbeat substitute is healthy, so it's a logging gap, not a real liveness gap

llm-costs.jsonl blind-spot — stale since 2026-04-19 (~6 days), $0.00 parsed every cycle. cost telemetry is dark

3 session-memory jsonls >50MB persistent: ~69/75/82MB in data/memory/projects (60 mentions across log)

AKIA IAM creds in session memory (local-only, snapdomain project 2026-04-18) — flagged 40 times, not network-exposed, not new

audit-cadence OVER 7h threshold persistently from 19:48Z onward — last advisor audit was 2026-04-24T06:17Z (~26h ago at end of window). next-cycle dispatch should resolve

no NEW issues this window.

──────────────────────────────────────────────────────────────────────

3. advisors/claude-code-audit-* — yesterday (2026-04-24)

3 audit cycles fired Apr-24:

00:00 UTC (cycle 9, "first-of-day"): no new CC release; deep-synthesized Anthropic quality-regression postmortem (Apr-23) — 3 root causes (effort default downgrade, thinking cache clearing bug, verbosity prompt). filed T037 (effort config on Opus 4.7 canary, HIGH), T038 (MemoryBlockMissed CW alarm, HIGH), T039 (/si-review skill fan-out, MEDIUM)

00:27 UTC (cycle 8): v2.1.119 first-look — duration_ms in PostToolUse hooks, /config persists to settings.json (BREAKING), parallel MCP connect, async hook transcript fix. filed T034 (duration_ms metrics, LOW), T035 (plugin marketplace refresh + hookify/claude-md-management install, LOW), T036 (/config drift guard in CLAUDE.md, HIGH)

06:17 UTC (cycle 10): no new release; deep-dive on v2.1.117-119 architectural implications + HN "fake tools, frustration regexes, undercover mode" community signal (medium confidence). filed T040 (asyncio.gather pre-turn, MEDIUM, blocked on T020+T025), T041 (frustration regex investigation, MEDIUM), T042 (gate T030 on T036+skill-audit, HIGH)

SI regressions detected: 0 across all 3 cycles

persistent SI gaps: 3 (P3 structured tools, P8 skills, P9 partial fork)

most urgent open: T030 (binary update v2.1.49 → v2.1.119, 70-version gap) — gated by T036 + T042

anti-patterns added: AP-5 (/config persistence footgun), AP-6 (silent quality-knob changes), AP-7 (frustration regex if confirmed)

──────────────────────────────────────────────────────────────────────

4. journal/*.md DEPLOYED — last 24h

nothing. newest journal file is R0172-DEPLOYED-2026-04-22.md (Apr-23 10:28 EDT mtime) — outside 24h window. no SI deploys, no T-task closures shipping, no R-numbers landed Apr-24 → Apr-25.

prior content in that file (for reference, not within window): R0172 (Correction-as-Memory v2), R0173 (Session Recap), R0174 (memory_block position), T020 (Makefile deploy-smoke), Seductress research memo.

──────────────────────────────────────────────────────────────────────

5. task-registry — last_updated 2026-04-24/25

9 tasks updated 2026-04-24 — all newly added (T034-T042 from advisor cycles). status across the board: open / awaiting-harnoor / ready-for-review. no in_progress. no movement on existing T-numbers from earlier dates.

total open: 28 (T002-sub, T003, T004, T005, T006, T008, T011, T013, T016, T020, T025, T026, T027, T028, T029, T030, T031, T032, T033, T034, T035, T036, T037, T038, T039, T040, T041, T042)

closed: T001, T007, T009, T012, T014, T015, T017-T019, T021-T024

dependency chain to watch: T036 + T042 must precede T030; T040 blocked on T020 + T025; T039 blocked on T030

──────────────────────────────────────────────────────────────────────

6. llm-costs.jsonl — last 24h

stale since: 2026-04-19T06:38:12 (6 days, 2.5h)

last 24h sum: $0.00 (no entries)

persistent blind spot — flagged in every watchdog cycle for the last 5+ days

last 5 entries (all Apr-19 02:23 → 06:38) totaled ~$0.31 across diag/test sessions

root cause unknown — no entries from Lambda invocations, possibly the costs-emitter hook or DDB → JSONL sync broke

cost telemetry is dark. fix is queued behind whatever pipeline writes this file — needs investigation.

──────────────────────────────────────────────────────────────────────

7. daily-aws-cost.log — last line

[technical detail omitted from printable edition — see source repository for the code block]

last real reading was 2026-04-23T08:00:02 — MTD $63.36 across 13 services, daily avg $4.88, forecast rest-of-month $67.78. Apr-24 fetch hit a connection error and parsed $0.00. CloudWatch substitute checks have MTD ~$65.54 with daily avg ~$2.62 — under the $50/day threshold. email delivery has been failing since Apr-21 (3 consecutive WinError 10061 — local SMTP relay issue).

──────────────────────────────────────────────────────────────────────

8. CloudWatch Innerverse/PMF metrics — last 24h

unavailable — no AWS CLI access from this nightly task; would need explicit aws-cli invocation against Innerverse/PMF namespace for SessionDepth, HelpfulnessScore, RatingCount. CloudWatch heartbeat to TITAN/Watchdog Heartbeat=1 is firing OK (62 successful dispatches), so AWS connectivity from the orchestrator side works — the gap is just that this task didn't run cloudwatch get-metric-statistics.

next-cycle suggestion — wire in a quick aws cloudwatch get-metric-statistics block for the 3 metrics, even noisy/empty results give a signal.

──────────────────────────────────────────────────────────────────────

9. pending T-numbers on Harnoor >24h idle

all 28 open tasks are awaiting-harnoor / ready-for-review. the recently-added batch (T034-T042 from Apr-24) is borderline 24h. tasks idle >24h with concrete asks waiting on Harnoor:

T002 / T002-sub — SES sender verification address choice

T003 — SSO provider choice

T004 — Admin dashboard auth choice (leads project)

T005 — Voice MVP rollout decision

T006 — Voice M2 (WebSocket) timing

T008 — Per-bubble feedback signal design

T011 — Model-Tiering Strategy v1 review + variants.py wave-2 scope

T013 — SES bounce/complaint → SNS pipeline

T016 — graduated conversation compaction in conversation_store.py

T020 — Advisor Tool watch + turn_weight_classifier pre-work

T025 — Skills-system analog to SI (P4/P8 gap, highest unaddressed felt-intelligence)

T026 — conditional if to high-frequency Read-tool metrics hook

T027 — pre-regression test suite for Opus 4.7 canary

T028 — 1-hour prompt cache TTL on Bedrock investigation

T029 — set DISABLE_TELEMETRY=1 for free 1h cache upgrade

T030 — TITAN local CC binary update v2.1.49 → v2.1.119 (gated on T036+T042)

T031 — audit titan-bash-guardrail.py for "ask" leakage

T032 — plugin monitors for real-time file-change awareness

T033 — async titan-injection-scan.py on Read calls

high-leverage picks if Harnoor wants to clear backlog: T036 (2 min CLAUDE.md edit, gates T030), T029 (env var flip, free 1h cache), T034 (duration_ms metrics, 30 min, after T030).

──────────────────────────────────────────────────────────────────────

10. background SCOUT/FORGE outputs in temp/claude — last 24h

68 total files touched in last 24h under C:/Users/Harnoor/AppData/Local/Temp/claude/C--Users-Harnoor-.... substantive (>500b) outputs from background work:

0be43207-.../b8h7rrsy6.output — 35520b, persisted large agent output (metrics+sessions data dump), complete

59e0801b-.../*.output cluster (b64v0p3qe, bc4jzdcz1, bktx1sxrj, bm6o956hi, bwajbnhfg, bxuenyxco) — AWS cost/budget data: $65.54 Apr-2026 MTD, $0.42 Apr-24, TITAN-daily-50usd=$1.24/day. all complete structured JSON

75825f0d-.../bqwk09fot.output — 35KB metrics JSONL, complete

bdd67b78-.../be6s09r9k.output — 67KB swarm-orchestrator.log dump, complete (ends "swarm healthy for 91st consecutive check")

bdd67b78-.../bn44qjfib.output — 57985b TITAN-metrics JSONL, ends valid-JSON, complete

c8398db6-.../b358pssfg.output — 35KB health-check log dump, complete

remaining ~57 small/empty outputs are CW_HEARTBEAT_OK / CW_EXIT:0 / exit:0 markers from the cloudwatch-heartbeat run-in-background pattern — all expected.

no in-flight agent work. no new SCOUT/FORGE deliverables landed for review.

──────────────────────────────────────────────────────────────────────

summary — what to do next

T036 first — 2-min CLAUDE.md edit, unblocks T030 and prevents settings.json drift on binary update

investigate llm-costs.jsonl pipeline — 6 days dark, cost telemetry is the most expensive blind spot

fix daily-aws-cost.log network error — WinError 10061 since Apr-21, local SMTP/HTTP relay refusing connection

ack the advisor T-numbers — 9 new ones (T034-T042) all sat in awaiting-harnoor through the night

re-dispatch advisor audit cycle — last one was 06:17Z Apr-24, audit-cadence has been OVER for ~26h

nothing on fire. system is doing exactly what it's supposed to do: noticing, logging, waiting on you.