Master Task List — 2026-04-20

Consolidated from the full chat since inception. Everything discussed, ranked by blast-radius × urgency. Harnoor approves each item before I execute.

──────────────────────────────────────────────────────────────────────

TIER 1 — Ship this week (unblocks users / revenue / core product)

| # | Task | Blocker | Owner | Est. |
| --- | --- | --- | --- | --- |
| 1.1 | Make `silentinfinity.com` live — CloudFront distro in front of Lambda Function URL + ACM cert + Route53 A-alias. Pretty URL for users. | None | TITAN (infra), user (approve) | 45 min |
| 1.2 | Wire frontend chat widget to POST /invoke + SSE stream render. Currently only CLI-tested. | Need frontend repo path + design spec | TITAN | 2–3 hrs |
| 1.3 | `www.livegroweveryday.com` → apex redirect rule in Cloudflare dashboard. Fixes 404 on www. | Cloudflare dashboard (user) | User | 2 min |
| 1.4 | Launch `F:\TITAN\start-titan.bat` for persistent orchestrator (hourly reviews + checkpoint emails + inbox polling future-wiring). | User double-click | User | 10 sec |
| 1.5 | Delete dead `TITAN-Heartbeat` scheduled task (schtasks /Delete /TN TITAN-Heartbeat /F as admin). Cosmetic — it fails silently otherwise. | Admin shell | User | 1 min |

TIER 2 — This week (operational hygiene + observability)

| # | Task | Blocker | Owner | Est. |
| --- | --- | --- | --- | --- |
| 2.1 | Rewire email inbox trigger → AgentMail OR TITAN Routines API webhook. Currently outbound-only; inbound TITAN: emails get no replies. | Design decision | TITAN | 2 hrs |
| 2.2 | Verify `livegroweveryday.com` on Resend — stop relying on onboarding@resend.dev sender (sends only to my own email). | Resend dashboard (user) | User + TITAN | 15 min |
| 2.3 | HEALTH_DEEP_TOKEN durable storage — currently in deploy-now.bat hardcoded. Move to AWS Secrets Manager or 1Password. | None | TITAN | 30 min |
| 2.4 | Fix `.env` committed to TITAN git — secrets leakage risk. Rotate tokens, add server/.env to .gitignore, remove from history. | Rotation risk | TITAN | 1 hr |
| 2.5 | Send pending Gmail draft reply (my 02:17 UTC exhaustion email). Saved to Drafts hours ago. | User click Send | User | 10 sec |

TIER 3 — This month (roadmap work)

| # | Task | Blocker | Owner | Est. |
| --- | --- | --- | --- | --- |
| 3.1 | Innerverse admin dashboard — per your message just now. CloudWatch metrics view, request logs, per-user conversation search, health panel, cost tracker. | Design spec | TITAN | 1 week |
| 3.2 | RAG pipeline for Innerverse v2 — vector DB (OpenSearch Serverless or Bedrock KB), ingest Harnoor canon (transcripts, writing, frameworks), retrieval at inference. Path to "Innerverse sounds like Harnoor." | Content corpus | TITAN | 2–3 weeks |
| 3.3 | Own-model training data pipeline — collection scaffold at F:/projects/innerverse/data/training/ so when corpus exists, fine-tuning path is ready. | — | TITAN | 4 hrs |
| 3.4 | Crisis-tuple expansion research — SCOUT research on DBT/988-style comprehensive screening (overdose, firearm, homicidal, DV). Current guardrail is sparse (11 patterns). | Research time | SCOUT agent | 3 hrs |
| 3.5 | CloudFront WAF + rate limiting for production Innerverse — DDoS + abuse mitigation before any marketing push. | 1.1 done first | TITAN | 2 hrs |

TIER 4 — Strategic decisions (Harnoor-gated, no code until decided)

| # | Item | What's needed |
| --- | --- | --- |
| 4.1 | Public-founder-face decision (Day 12 / 2026-04-25) — will Harnoor be the Innerverse public face, or pseudonymous/brand-only? Affects DEC-0001 (Sonnet-primary routing). | Decision |
| 4.2 | Entity structure: LLC vs C-corp for INNERVERSE revenue | Legal consult + decision |
| 4.3 | DEC-0001 review (Sonnet 4.6 as primary — $242/mo projection, ~2.4× Max tier) | Harnoor review the draft |
| 4.4 | DEC-0002 review (Opus 4.7 tokenizer 47% token inflation caveat — potential cost blowup on Go Deep tier) | Harnoor review the draft |
| 4.5 | LLM routing policy: Qwen scaffold live, Gemma eval blocked. Finalize tier ladder + $/month budget. | Decision |
| 4.6 | TSDR pulls on USPTO serials 99340286 + 97032968 (trademark checks on INNERVERSE / silentinfinity). | USPTO access |
| 4.7 | AWS Activate expiry alert — when does the $300K credits runway end? Tactical if <60 days. | Check AWS console |
| 4.8 | Bedrock Model Access for Haiku 4.5 classifier tier — already AUTHORIZED on the 4.6 pair; confirm Haiku too. | Verify (2 min) |
| 4.9 | TITAN OAuth-TOS compliance — consumer TOS may restrict Claude Code Pro/Max OAuth tokens in third-party tools / Agent SDK. Affects whether TITAN's claude CLI spawns are permitted. | Legal review |

TIER 5 — Nice to have / deferred

| # | Task |
| --- | --- |
| 5.1 | Move TITAN server to mini-PC (stays on when laptop sleeps) — optional autonomy boost |
| 5.2 | Full Anthropic brand styling pass on checkpoint emails + daily briefs |
| 5.3 | Mobile push notifications for major checkpoints (currently email only) |
| 5.4 | TITAN simplification phase 2 — delete 4 of 6 unused sub-agents, 6 of 23 skills |
| 5.5 | DNS cleanup — 13 Route53 zones registered, some may be dormant/unused |

──────────────────────────────────────────────────────────────────────

Proposed execution order (my recommendation)

Today, while Harnoor is here: 1.1 (silentinfinity live) · 1.3 (www redirect) · 1.5 (dead task cleanup) · 2.5 (send email draft)

This week, TITAN-driven: 1.2 · 2.1 · 2.3 · 2.4 · 3.3 · 3.4

Decision batch (needs Harnoor block): 4.1 through 4.9 — propose a 30-min review session

Deferred: 3.1 (dashboard) starts after 1.2 lands — needs live traffic to make sense

──────────────────────────────────────────────────────────────────────

Format of approval: say "approve 1.1 1.3 1.5 2.5" (or "approve all of tier 1" / "approve everything"). I'll execute in order and send a checkpoint email per completion (prime directive).