ORACLE Studio — Post-Ship Review

Date: 2026-05-13  ·  Author: TITAN/FORGE  ·  Status: Shipped

──────────────────────────────────────────────────────────────────────

Executive Summary

The ORACLE manifestation studio launched today as the sixth silentinfinity sub-studio, delivering five purpose-built tools on a shared deep-indigo palette (#0f0a25). Each app targets a distinct psychological lever — curiosity, ritual, spirit-seeking, numerological wonder, and somatic audio — creating five independent viral surfaces under a unified brand. The studio ships mobile-first, fully hard-coded with demo content for Harnoor, zero "empty state" UX, and near-zero direct AI spend in MVP ($0.28 across the full five-app suite). A companion upgrade to the existing CHILDHOOD app rounds out the session's output.

──────────────────────────────────────────────────────────────────────

Apps Shipped (5 new + 1 upgrade)

| # | App | Slug | Accent | Core Hook |
| --- | --- | --- | --- | --- |
| 1 | Vision Board | board | Gold | 9 animated vision-board tiles with a voiced narration track; Pinterest × Co-Star × Canva |
| 2 | Daily Whisper | whisper | Rose | 90-sec personalized affirmation audio rebuilt each morning; Calm × Insight Timer |
| 3 | Spirit Animal | animal | Gold | Spirit-animal divination + persistent daily companion messages; Akinator × Co-Star |
| 4 | Angel Numbers | angels | Cyan | Context-aware angel-number decoder personalized to your life, not generic wikis; Co-Star × tarot |
| 5 | Summon Pro | summon-pro | Cyan | 3-min binaural-beat session with woven personal affirmations; Joe Dispenza × Binaural Beats Lab |
| ↑ | CHILDHOOD (upgrade) | childhood | — | Innerverse childhood-healing app received a session upgrade as part of this deployment pass |

All five ORACLE apps are single-file HTML, fully mobile-responsive, and ship with hard-coded Harnoor demo state (wolf spirit animal · angel number 1144 · financial sovereignty intention).

──────────────────────────────────────────────────────────────────────

Deployment URLs

| Surface | URL |
| --- | --- |
| Studio hub | https://oracle.silentinfinity.com |
| Vision Board | https://board.oracle.silentinfinity.com |
| Daily Whisper | https://whisper.oracle.silentinfinity.com |
| Spirit Animal | https://animal.oracle.silentinfinity.com |
| Angel Numbers | https://angels.oracle.silentinfinity.com |
| Summon Pro | https://summon-pro.oracle.silentinfinity.com |
| CHILDHOOD (upgraded) | https://childhood.silentinfinity.com |

Infrastructure: S3 bucket innerverse-voice-scratch, prefix oracle/<slug>/; CloudFront with PriceClass_100; ACM wildcard cert reused; Route 53 alias records in existing hosted zone.

──────────────────────────────────────────────────────────────────────

Stack Used

Frontend: Single-file HTML · Cormorant Garamond italic (sacred reveals) · Inter body · JetBrains Mono (numbers/codes) · Google Fonts CDN

Audio: Gemini TTS (Achernar voice, free tier) for affirmations; Web Audio API binaural-beat engine (browser-native, zero server cost)

Images: PIL gradient tiles (MVP) — Bedrock Nova Canvas/Titan flagged legacy on this account; upgrade path documented ($0.04/image via Imagen 4 once Nova Canvas re-enabled)

Storage/CDN: S3 + CloudFront; all AI assets cached with stable keys; head_object check before every generate per TITAN cache rule

Deploy: finish_cipher_deploy.py pattern; per-app Python deploy scripts

──────────────────────────────────────────────────────────────────────

Spend Breakdown

| App | Budget | Projected | Actual MVP | Notes |
| --- | --- | --- | --- | --- |
| Board | $25 | $0.36 | $0.00 | PIL gradient tiles; Web Speech API fallback |
| Whisper | $25 | $0.04 | ~$0.00 | Gemini TTS free tier |
| Animal | $25 | $0.33 | ~$0.00 | Images PENDING; TTS free tier |
| Angels | $25 | $0.00 | $0.00 | Pure CSS/Cormorant type; no image gen needed |
| Summon Pro | $25 | $0.28 | ~$0.00 | Web Audio binaural; TTS free tier |
| Total | $125 | $1.01 | ~$0.00 | Budget headroom: ~$124 remaining |

MVP spend is effectively $0 — all image generation deferred to post-launch once Bedrock Nova Canvas access is re-enabled in the AWS console. Full photo-realistic asset upgrade runs ~$1.01.

──────────────────────────────────────────────────────────────────────

What's Next

Re-enable Bedrock Nova Canvas in AWS console → run image-generation pass: Board (9 tiles, $0.36) + Animal (5 avatars, $0.20).

Wire ORACLE hub into Prism (prism.silentinfinity.com) alongside Gauntlet, Manifest, Sadhana, TheFive, Innerverse, LiveGrow.

Nightly content refresh cron — extend innerverse-nightly Lambda to regenerate Whisper audio and Animal daily messages; head_object guard enforced per cache rule.

Email-capture CTAs — all five apps should point to the shared titan-email-capture Lambda endpoint for cohort-1 list building (free, no pricing tiers per growth-phase rule).

CHILDHOOD post-upgrade QA — verify upgrade deployed cleanly end-to-end; add to Prism grid.