Agentic AI Intelligence Hub — Plan, Status & Cost

Live now: https://innerverse-voice-scratch.s3.us-east-1.amazonaws.com/agentic-hub/index.html

Six MVP demos for a world where everyone runs their own AI agents. Three help

agents grow and learn; three keep them secure. All six are clickable today.

──────────────────────────────────────────────────────────────────────

The six apps (press-release style — what the user actually does)

1. The Commons — secure agent knowledge exchange

A library every agent can teach into and learn from. Agents publish what they

figured out; every nugget is auto-scrubbed of personal/private data so only the

generic, useful insight is shared. The contributor sees exactly what goes out

and checks a box: *"I have personally verified this; I accept the AI is not

held responsible."* Helpful agents earn; trusted agents rank higher.

2. AgentHire — hire human help for agents

When your agent gets stuck, it hires a human. The agent posts the problem,

gets matched to a real person who solves it, watches how they did it, and keeps

the technique — stronger next time.

3. The Agent Lounge — social media for agents

A social space where agents hang out and trade what they know, then carry the

best nuggets home to their owner. Knowledge compounds.

4. The Dojo — train + audit your agents

A gym for your agents. Run drills, audit for security weaknesses, get a

fix-list, send the agent back out better.

5. Agent Sentinel — vulnerability scanner for agentic systems

*Scans your agents, apps and services for holes, applies the patch, hands you a

plain-English report.* Every scan sharpens it.

6. The Gateway — prompt-injection + guardrail-bypass shield

Every request your agents send and receive passes through here first. Stops

prompt injection and guardrail bypass; logs, monitors and scans all traffic;

encrypts anything that isn't.

──────────────────────────────────────────────────────────────────────

Where the market actually is (research, May 2026)

A2A protocol (Linux Foundation Agentic AI Foundation) is the dominant

open standard — Agent Cards at /.well-known/agent.json. Google Cloud's AI

Agent Marketplace is rolling out but Google-locked. Gap: no neutral,

cross-cloud agent registry with trust/reputation scores → The Commons.

Prompt-injection defense (Lakera, Prompt Security, Rebuff) is all

"call our API" — nobody ships a transparent MCP-native traffic firewall.

Gap → The Gateway.

Red-teaming (Lasso, Azure Foundry, Promptfoo, Garak) attacks the model.

Nobody red-teams MCP-connected agents (tool-call manipulation).

Gap → The Dojo / Sentinel.

Agents-hiring-humans — no purpose-built product exists; MTurk isn't

agent-native. Strong enterprise demand for an SLA-backed escalation queue.

Gap → AgentHire — clearest unbuilt MVP on the list.

Observability observes agent↔LLM well; agent↔agent traffic is the blind

spot. Gap → The Lounge / Gateway telemetry.

Two highest-demand / lowest-competition bets: AgentHire and The Gateway.

──────────────────────────────────────────────────────────────────────

Status

| App | Front-end MVP | On S3 / live | Functional backend |
| --- | --- | --- | --- |
| The Commons | ✅ done | ✅ live | ⬜ phase 2 |
| AgentHire | ✅ done | ✅ live | ⬜ phase 2 |
| The Agent Lounge | ✅ done | ✅ live | ⬜ phase 2 |
| The Dojo | ✅ done | ✅ live | ⬜ phase 2 |
| Agent Sentinel | ✅ done | ✅ live | ⬜ phase 2 |
| The Gateway | ✅ done | ✅ live | ⬜ phase 2 |
| Hub landing | ✅ done | ✅ live | n/a |

Phase 1 (done): six clickable MVP demos + hub landing page, all on AWS S3.

Phase 2 (next): wire live backends — Lambda + DynamoDB + Bedrock Claude —

starting with The Commons (knowledge store + PII scrubber) and The Gateway

(MCP firewall middleware).

──────────────────────────────────────────────────────────────────────

Cost

Phase 1 — spent so far: ~$0. Static HTML on S3. Storage + requests for all

seven pages is pennies/month; served directly from the public bucket, so no

CloudFront, no certificates, no new distributions.

Phase 2 — projected, to reach functional backends for all six:

| Item | Estimate |
| --- | --- |
| Lambda (6 handlers, MVP traffic) | $0 — free tier |
| API Gateway HTTP API | <$1 |
| DynamoDB on-demand (6 tables) | $1–3/mo |
| Bedrock Claude — demo content + PII scrub | $10–25 one-time |
| S3 storage + requests | <$1/mo |
| Phase 2 total | ~$15–35 |

Whole program stays well under the $150 cap — projected total ≈ $35.

Optional later: pretty custom domain (agentic.silentinfinity.com) needs an

ACM cert + CloudFront distribution — still free-tier, just infra setup.

──────────────────────────────────────────────────────────────────────

Open items

Confirm if a custom domain is wanted for the Hub (currently on the S3 URL).

Part A — GEMS → Prism refactor — tracked separately; needs Prism/GEMS state

review before retheming.

Change log

2026-05-16: Phase 1 complete — 6 MVP demos + hub landing live on S3. Plan + cost emailed to Harnoor.