Newsletter Infrastructure Overhaul — Plan

Date: 2026-05-13  ·  Status: drafting (scout research running in parallel)

**Problem identified by Harnoor:** newsletters repeat the same news across days. No indexed research. No timestamps. No multimedia variety. Same titles + summaries appear repeatedly. The shell looks nice but the engine is broken.

**Goal:** every newsletter must feel fresh every single day. Same story across days OK — same title/angle/summary across days NEVER.

──────────────────────────────────────────────────────────────────────

Root cause

Current architecture:

Each newsletter script (openclaw_newsletter.py etc.) starts fresh each run — no memory of what it sent yesterday

Source feeds are queried fresh each morning — but if the same news item is top-trending 3 days in a row (e.g. Anthropic release week), it lands in 3 issues with similar framing

No fingerprinting / dedup / freshness scoring

Generic "[emoji] The Agent Stack #042" subject lines that don't reflect what's actually inside

No timestamps on items inside the newsletter ("when did this break")

No multimedia diversity (today: usually text + 1 stat. Best-in-class: text + YouTube + screenshot + chart + quote)

──────────────────────────────────────────────────────────────────────

New architecture (4 components)

1. STORY LEDGER (the brain)

File: F:/TITAN/state/newsletter-stories.sqlite

Schema:

[technical detail omitted from printable edition — see source repository for the code block]

Dedup rule on send: before any item lands in a newsletter draft:

Compute story_id from entity + headline-keywords

Look up in ledger

If sent in last 3 days and no new angle → SKIP

If sent in last 7 days but has a new development → ALLOWED, but Gemini must rewrite headline + summary completely (compare summary_hash to ensure they differ)

Insert/update row after send

2. RESEARCH INDEXER (the eyes)

Script: F:/TITAN/scripts/newsletter_research_indexer.py (new)

Runs at 05:00 UTC daily, BEFORE any newsletter is generated.

Tasks:

Perplexity Pro queries (via pplx.py) — 6 queries per newsletter topic:

"what shipped in {topic} in last 24 hours, with source URLs and timestamps"

"what's trending on /r/{subreddit} in {topic} this morning"

"GitHub trending repos in {topic} last 24h"

"latest YouTube uploads from {channel-list} in {topic}"

"latest blog posts from {author-list}"

"biggest opinion / hot take in {topic} from past day"

Gemini Pro dedupes results across the 6 queries, scores freshness, generates a fingerprint per story

YouTube API (or simple oEmbed) → pull thumbnail + duration for any embedded video

Screenshot service — for product launches, capture og:image or a Playwright screenshot

Output: F:/TITAN/state/research-index-{date}.jsonl — every story with id/entity/headline/summary/source-url/timestamp/media

3. NEWSLETTER DRAFTER (the writer)

Each newsletter script reads the indexed research, filters via ledger, picks N stories with diversity rules:

Diversity rule: max 2 stories per entity. No 3 Anthropic stories in one issue.

Freshness rule: 70% must be < 24h old, 20% can be 24-72h with new angle, 10% are evergreen ("here's what to remember from this week")

Multimedia rule: every issue gets at least 1 video embed + 1 screenshot + 1 quote pull

Subject line: Gemini generates a unique subject based on TOP story, not "Issue #N"

4. POST-SEND LEDGER UPDATE

After SES send, the script:

Marks every story sent with current timestamp

Increments send_count

Records which newsletter sent it

Backs up the rendered HTML to S3 for archive at newsletter-archive/<slug>/<date>.html

──────────────────────────────────────────────────────────────────────

Multimedia handling (Harnoor explicitly asked)

| Type | Approach | Copyright |
| --- | --- | --- |
| YouTube video | Embed <iframe> via oEmbed; thumbnail as fallback | Fair use — single embedded clip, attribution required, no re-upload |
| Product screenshot | Playwright/og:image scrape, attribute source, max 600×400 | Fair-use commentary; always credit + link |
| Quote | <15 words verbatim only; otherwise paraphrase | Already in copyright rules |
| Chart | Generate our own via Chart.js or Imagen 4 if data quoted | Avoid republishing source charts |
| Tweet/X post | Native blockquote with attribution | Standard embed rules |

──────────────────────────────────────────────────────────────────────

Architecture diagram

[technical detail omitted from printable edition — see source repository for the code block]

──────────────────────────────────────────────────────────────────────

Cost estimate (per day, all 4 newsletters)

| Item | Cost |
| --- | --- |
| Perplexity Pro (Harnoor's plan, free for him) | $0 (Pro plan) |
| Gemini Pro dedup + fingerprint (~50k tokens) | $0.15 |
| Gemini Flash subject-line + headline rewrites | $0.05 |
| YouTube oEmbed + Playwright screenshots | $0 (free + local) |
| SES sends (4 emails × 1 subscriber Harnoor for now) | $0.0004 |
| Total daily | ~$0.20 |

When scale hits 1,000 subscribers: ~$0.50/day all-in. Cheap.

──────────────────────────────────────────────────────────────────────

Implementation order (8 tracked tasks queued)

🔴 P0 — ship this week

`newsletter_stories.sqlite` with schema above — empty DB ready

`newsletter_research_indexer.py` — Perplexity + Gemini + writes JSONL daily

`newsletter_ledger.py` — shared module for dedup lookup + update by every newsletter script

Retrofit `openclaw_newsletter.py` to use ledger

🟠 P1 — week 2

Retrofit agentic-ai + claude + agent-stack newsletter scripts

Add YouTube oEmbed support to newsletter templates (we already have 4 picked: Rolling Stone / Pop-Sci / Anthropic-brand / Comic-panel)

Add Playwright screenshot capture for product launches

🟡 P2 — week 3

Smart subject-line generator (Gemini Flash, dynamic per top story)

──────────────────────────────────────────────────────────────────────

What's running right now

🛰 SCOUT doing deep research on top 10 newsletters' dedup strategies (Stratechery / TLDR / Morning Brew / Lenny's / Every / The Information / Hustle / Platformer / Axios / Pragmatic Engineer)

Output: F:/TITAN/plans/audits/NEWSLETTER-DEDUP-RESEARCH-2026-05-13.md (memo + emailed)

When SCOUT delivers, I'll merge its findings into this plan + then ship the P0 components.

──────────────────────────────────────────────────────────────────────

Success metrics (how we know it's working)

| Metric | Target |
| --- | --- |
| Same headline appearing twice in same week across any 2 newsletters | 0 |
| Same summary text (>50% similarity) | 0 |
| Issues with embedded video | ≥1 per newsletter per week |
| Issues with screenshot | ≥1 per newsletter per week |
| Subject-line click-through (when we have analytics) | +30% vs current "Issue #N" |
| Reader survey "felt fresh" rating | ≥4/5 |